SEEMA

PRD Audit Report

Generated: 27 April 2026
Version: 1.0
Classification: Internal — Confidential

# 1. Executive Summary

This audit compares the Seema codebase against the Product Requirements Document (PRD) to assess deployment readiness. The audit was conducted by examining every router, model, Celery task, frontend page, and middleware component in the repository.

VERDICT: CONDITIONALLY READY

The core product — all 20+ compliance modules, the subscription billing pipeline, the AI regulatory engine, and the marketing site — is built and functional. However, the absence of a test suite and some environment configuration gaps must be addressed before production deployment.

## Key Numbers

| Metric | PRD Target | Actual | Status |
| --- | --- | --- | --- |
| API Routers | 21 | 28 | ✅ Exceeds |
| API Endpoints | 120+ | 202 | ✅ Exceeds |
| Database Models | 42+ | 55 | ✅ Exceeds |
| Frontend Pages | 26 | 35 | ✅ Exceeds |
| Celery Background Tasks | 10+ | 14 | ✅ Exceeds |
| Subscription Tiers | 2 | 3 | ✅ Enhanced |
| Feature Gate Middleware | Yes | Yes (4-level) | ✅ Built |
| Test Coverage | Core flows | 0% | ❌ Blocker |

# 2. Compliance Scorecard

Each PRD section scored against the codebase. Pass = fully implemented; Partial = implemented with minor gaps; Fail = missing or critically incomplete.

| PRD Section | Score | Notes |
| --- | --- | --- |
| §1 Auth & RBAC | ✅ Pass | JWT + role-based, password reset, invite flow |
| §2 Onboarding | ✅ Pass | Multi-step wizard, firm setup, Stripe checkout |
| §3 Dashboard | ✅ Pass | Tier-aware stats, risk scoring, upgrade nudges |
| §4 Breach Management | ✅ Pass | Full CRUD, ICO deadline tracking, notifications |
| §5 Staff Training | ✅ Pass | Training records, competence tracking, chasers |
| §6 Chase Engine | ✅ Pass | Send/escalate/resend + Starter rate limiter (1/week) |
| §7 Client Intake & CDD | ✅ Pass | Full workflow, AML integration |
| §8 AML/CDD | ✅ Pass | Risk assessment, PEP/sanctions checks |
| §9 Policy Management | ✅ Pass | Version control, acknowledgment tracking |
| §10 Evidence Locker | ✅ Pass | Upload, categorise, link to entities |
| §11 Supervision | ✅ Pass | Schedules, records, supervisor assignment |
| §12 Matters & Deadlines | ✅ Pass | Matter CRUD, deadline tracking, key dates |
| §13 Conflicts & Undertakings | ✅ Pass | Conflict checks, undertaking registers |
| §14 Complaints | ✅ Pass | Complaint workflow, SRA reporting fields |
| §15 Client Accounts | ✅ Pass | Reconciliation, ledger, SAR compliance |
| §16 AI & Regulatory | ✅ Pass | OpenAI integration, SRA return generator, compliance scan |
| §17 Billing & Subscriptions | ⚠️ Partial | Built for 3 tiers; PRD still says 2 tiers — PRD needs update |
| §18 Notifications & Email | ✅ Pass | SendGrid integration, 14 Celery tasks |
| §19 Audit Trail | ✅ Pass | All entity actions logged with user/firm/timestamp |
| §20 User Management | ✅ Pass | Invite, roles, deactivation, staff portal |
| §21 Settings & Config | ✅ Pass | Firm settings, email settings, branding |
| §22 Marketing Site | ✅ Pass | 3-tier pricing, CTA, responsive |
| §23 Testing | ❌ Fail | No test files found anywhere in the codebase |

# 3. What’s Built — Full Inventory

## 3.1 API Routers (28)

The codebase contains 28 API router modules, exceeding the PRD target of 21. Additional routers were added for the Starter tier workflows, advanced reporting, regulatory updates, and the SRA return generator.

| # | Router | Tier Gate | Key Endpoints |
| --- | --- | --- | --- |
| 1 | auth.py | None (public) | login, register, reset-password, verify |
| 2 | onboarding.py | None (public) | firm-setup, invite-team, configure |
| 3 | dashboard.py | Starter+ | stats, briefing, notifications (tier-aware) |
| 4 | billing.py | None (auth only) | checkout, webhook, portal, plans |
| 5 | breaches.py | Essentials+ | CRUD, ICO deadlines, notifications |
| 6 | staff.py | Essentials+ | training, reviews, competence records |
| 7 | chasers.py | Starter+ | send, escalate, resend (1/week on Starter) |
| 8 | clients.py | Professional | intake, CDD workflow, risk assessment |
| 9 | aml.py | Professional | risk checks, PEP/sanctions, enhanced CDD |
| 10 | policies.py | Professional | version control, acknowledgments |
| 11 | evidence.py | Professional | upload, categorise, link |
| 12 | supervision.py | Professional | schedules, records, assignments |
| 13 | matters.py | Professional | CRUD, status tracking |
| 14 | deadlines.py | Professional | deadline management, reminders |
| 15 | key_dates.py | Professional | regulatory dates, renewals |
| 16 | conflicts.py | Professional | conflict checks, register |
| 17 | undertakings.py | Professional | undertaking register, tracking |
| 18 | complaints.py | Professional | complaint workflow, SRA fields |
| 19 | client_accounts.py | Professional | reconciliation, ledger, SAR |
| 20 | audit.py | Starter+ | audit trail, export |
| 21 | users.py | Starter+ | invite, roles, deactivation |
| 22 | settings.py | Starter+ | firm config, email, branding |
| 23 | notifications.py | Starter+ | list, mark-read, preferences |
| 24 | remediation.py | Professional | remediation plans, tracking |
| 25 | data_management.py | Professional | data export, retention |
| 26 | ai_regulatory.py | Professional | AI analysis, regulatory intel |
| 27 | sra_returns.py | Professional | SRA annual return generator |
| 28 | compliance_scan.py | Professional | full compliance scan, scoring |

## 3.2 Database Models (55)

55 SQLAlchemy models across the domain, covering all entities specified in the PRD plus additional models for the 3-tier subscription system, chaser rate limiting, and AI analysis results. All models use UUID primary keys and include firm_id for multi-tenant isolation via TenantQuery middleware.

## 3.3 Frontend Pages (35)

The Next.js frontend contains 35 pages, exceeding the PRD target of 26. Additional pages include the Starter-tier dashboard variant, upgrade prompts, and the marketing site pricing section with 3-tier comparison.

## 3.4 Background Tasks (14 Celery Beat)

| # | Task | Schedule | Description |
| --- | --- | --- | --- |
| 1 | send_daily_briefing | Daily 7am | Compliance briefing email to all active firms |
| 2 | check_breach_deadlines | Every 6h | ICO 72-hour breach notification deadline alerts |
| 3 | send_chaser_reminders | Daily 9am | Automated chasers for overdue items |
| 4 | check_training_deadlines | Daily | Training completion deadline reminders |
| 5 | check_review_deadlines | Daily | File review deadline reminders |
| 6 | sync_regulatory_updates | Every 12h | Pull latest SRA regulatory updates |
| 7 | run_compliance_scan | Weekly Mon | Automated compliance health check |
| 8 | send_trial_reminders | Daily | Trial expiry warnings (Day 7, 10, 13) |
| 9 | cleanup_expired_sessions | Daily 2am | Remove expired auth sessions |
| 10 | generate_weekly_reports | Weekly Mon | Weekly compliance summary report |
| 11 | check_key_dates | Daily | Key date and renewal reminders |
| 12 | sync_aml_databases | Daily 3am | AML/PEP/sanctions data sync |
| 13 | archive_old_audit_logs | Monthly | Archive audit logs older than 7 years |
| 14 | check_subscription_status | Every 4h | Verify Stripe subscription states |

## 3.5 Middleware Stack

| Middleware | Purpose |
| --- | --- |
| auth.py | JWT verification, CurrentUser injection, role checks |
| feature_gate.py | 4-level tier gating (free → starter → essentials → professional) |
| tenant.py | TenantQuery — automatic firm_id filtering on all queries |
| rate_limit.py | API rate limiting per user/firm |
| cors.py | CORS configuration for frontend origins |

# 4. Gaps & Blockers

## 4.1 Blocker: No Test Suite

The codebase has zero test files. No unit tests, no integration tests, no end-to-end tests. This is the single biggest deployment blocker. For a compliance platform handling sensitive legal data, shipping without tests is a non-starter.

Recommended minimum test coverage before launch:

| Priority | Area | Type | Estimated Effort |
| --- | --- | --- | --- |
| P0 | Auth (login, register, JWT, roles) | Unit + Integration | 2-3 days |
| P0 | Feature gate (all 4 tiers) | Unit | 1 day |
| P0 | Billing webhook (Stripe events) | Integration | 1-2 days |
| P0 | Tenant isolation (cross-firm data leaks) | Integration | 1-2 days |
| P1 | Breach management (ICO deadlines) | Integration | 1 day |
| P1 | Chaser rate limiter (Starter 1/week) | Unit | 0.5 day |
| P1 | Dashboard tier-aware responses | Integration | 1 day |
| P2 | All remaining CRUD routers | Integration | 3-5 days |
| P2 | Celery tasks (mocked) | Unit | 2 days |

Total estimated effort: 12–17 developer-days.

## 4.2 Environment Configuration

The .env.example file needs the following additions for the Starter tier:

| Variable | Status | Notes |
| --- | --- | --- |
| STRIPE_PRICE_STARTER_MONTHLY | ❌ Missing | Needed for Starter checkout |
| STRIPE_PRICE_STARTER_ANNUAL | ❌ Missing | Needed for annual billing |
| STRIPE_SECRET_KEY | ⚠️ Placeholder | Must be set with live key before deploy |
| SENDGRID_API_KEY | ⚠️ Placeholder | Must be set for email delivery |
| OPENAI_API_KEY | ⚠️ Placeholder | Must be set for AI regulatory analysis |

## 4.3 PRD Drift

Section 17 (Billing & Subscriptions) of the PRD still documents the original 2-tier model (Essentials at £299/mo and Professional at £599/mo). The codebase now implements a 3-tier model with Starter (£199/mo), Essentials (£599/mo), and Professional (£999/mo). The PRD should be updated to reflect the current pricing and tier structure.

# 5. PRD Drift — Section-by-Section

Where the codebase has evolved beyond or diverged from the PRD specification.

| PRD Section | PRD Says | Code Does | Action Required |
| --- | --- | --- | --- |
| §17 Pricing | 2 tiers: Essentials £299, Professional £599 | 3 tiers: Starter £199, Essentials £599, Professional £999 | Update PRD §17 with current tier structure |
| §17 Trial | 14-day trial (correct) | 14-day trial ✅ | None |
| Router count | 21 routers | 28 routers | Update PRD — additional routers for reporting, remediation, etc. |
| Endpoint count | 120+ endpoints | 202 endpoints | Update PRD endpoint inventory |
| Model count | 42+ tables | 55 models | Update PRD data model section |
| Page count | 26 pages | 35 pages | Update PRD frontend section |
| Celery tasks | 10+ tasks | 14 tasks | Update PRD background tasks section |
| Feature gate | 2-level (free vs paid) | 4-level with FirmContext | Document new tier hierarchy in PRD |
| Chase engine | Unlimited for all paid | Rate-limited on Starter (1/week) | Add Starter limitations to PRD |
| Dashboard | Single view | Tier-aware with upgrade hints | Document tier-aware UI behaviour |

# 6. Pre-Deployment Checklist

## 6.1 Must-Have (Blockers)

❌  Write P0 test suite (auth, billing, feature gate, tenant isolation) — 0% coverage

❌  Set production STRIPE_SECRET_KEY — placeholder in .env

❌  Set production SENDGRID_API_KEY — placeholder in .env

❌  Set production OPENAI_API_KEY — placeholder in .env

❌  Create Stripe products/prices for all 3 tiers — Starter price IDs missing

❌  Add STRIPE_PRICE_STARTER_MONTHLY to .env.example

❌  Run database migrations on production — needs staging test first

❌  Configure production domain (seemaai.co.uk) — DNS + SSL

## 6.2 Should-Have (Launch Quality)

❌  Write P1 test suite (breaches, chasers, dashboard)

⚠️  Update PRD §17 to reflect 3-tier pricing — documented drift

❌  Load testing (target: 100 concurrent firms)

❌  Security audit (OWASP Top 10)

❌  GDPR/DPA compliance review

❌  Error monitoring (Sentry or equivalent)

⚠️  Logging & observability — audit trail exists but no APM

## 6.3 Nice-to-Have (Post-Launch)

❌  P2 test suite (all CRUD routers, Celery tasks)

❌  CI/CD pipeline

❌  Automated backup verification

❌  User documentation / help centre

❌  Analytics & usage tracking

# 7. Verdict & Recommendations

Seema’s codebase significantly exceeds the PRD specification in scope: 28 routers vs 21, 202 endpoints vs 120+, 55 models vs 42+, and 35 pages vs 26. The 3-tier subscription model with the new Starter tier (£199/mo) addresses the 87% of the UK legal market made up of firms with fewer than 5 partners — a gap not originally in the PRD but commercially critical.

The single deployment blocker is the total absence of automated tests. For a compliance platform that UK law firms will rely on for SRA regulatory obligations, shipping without tests is unacceptable. The recommended path:

## Recommended Launch Sequence

| Timeline | Actions |
| --- | --- |
| Week 1-2 | Write P0 tests (auth, billing, feature gate, tenant isolation). Configure Stripe products for all 3 tiers. Set up production environment variables. |
| Week 2-3 | Write P1 tests (breaches, chasers, dashboard). Deploy to staging environment. Run migration on staging DB. |
| Week 3 | Security audit. Load testing. GDPR compliance review. Update PRD to match current codebase. |
| Week 4 | Production deployment. DNS/SSL for seemaai.co.uk. Monitor Stripe webhooks, Celery tasks, error rates. |
| Post-Launch | P2 test coverage. CI/CD pipeline. User documentation. Analytics. Iterate based on early customer feedback. |

Bottom line: the product is built. What remains is the operational discipline to test it, configure it, and ship it safely.