# Seema — Production Gaps & Integration Roadmap

Generated 26 April 2026 — Internal Development Reference

AUDIT SUMMARY: Full codebase audit of 24 routers and 5 services confirms 95% of endpoints have real business logic — database operations, validation, cascading record creation, and regulatory enforcement. Three gaps remain, all relating to external API integrations that need third-party providers. This document details each gap, what it affects, and how to close it.

# Gap 1: PEP Screening & Sanctions Check API

| Priority | CRITICAL — Required by MLR 2017 Reg 33-35 |
| --- | --- |
| Current State | Records created as "clear" by default. COLP updates manually. |
| Affected Endpoints | POST /compliance/aml/pep-screening POST /compliance/aml/sanctions-check |
| Affected Files | routers/aml.py (lines 352-380) |
| Downstream Impact | CDD verification, risk scoring, compliance alerts, dashboard stats |

## What needs to happen

Choose a screening provider: Credas, SmartSearch, Thirdfort, or ComplyAdvantage. All offer REST APIs with PEP/sanctions/adverse media screening. Typical cost: £0.50-2.00 per check.

Build an adapter service: Create services/screening_provider.py that wraps the chosen API. Interface: screen_person(name, dob, nationality) returns {is_pep, is_sanctioned, match_details, lists_checked, confidence_score}.

Wire into existing endpoints: Replace the placeholder logic in POST /compliance/aml/pep-screening and POST /compliance/aml/sanctions-check to call the adapter. The cascade logic already exists — if is_pep=true, the endpoint already sets EDD required and creates a critical alert.

Add webhook handler: Most providers support ongoing monitoring via webhooks. Create POST /webhooks/screening-provider to receive alerts when a previously-cleared person appears on a new list.

Store API credentials per firm: Add screening_api_key and screening_provider columns to EmailSettings or create a new FirmIntegrations model. Each firm may use a different provider.

# Gap 2: Regulatory Feed Scraper

| Priority | HIGH — COLPs need real-time regulatory awareness |
| --- | --- |
| Current State | Endpoint returns current feed status but does not scrape external sources. |
| Affected Endpoints | POST /compliance/regulatory-updates (refresh) GET /compliance/regulatory-updates |
| Affected Files | routers/regulatory.py (lines 100-132) tasks/email_tasks.py (Celery task) |
| Downstream Impact | Dashboard regulatory alerts, policy update queue, compliance checks |

## What needs to happen

Build a Celery scraping task: Create tasks/regulatory_scraper.py that runs daily. Targets: SRA website (sra.org.uk/solicitors/standards-regulations), ICO enforcement notices, FCA regulatory actions, Law Society Practice Notes.

Parse and deduplicate: Each scraped item gets hashed (title + source + date) to prevent duplicates. New items create RegulatoryUpdate records with impact_level auto-classified by keyword matching (e.g., "SRA fine" = critical, "guidance note" = medium).

Trigger impact analysis: When a new regulatory update is created, auto-create a RegulatoryImpactAnalysis record. The AI analysis service (services/ai_analysis.py) can assess which practice areas and policies are affected.

Wire to policy update queue: If a regulatory update affects an existing PolicyDocument (matched by regulation_ref), auto-create a PolicyUpdateQueue entry so the COLP knows which policies need revision.

Add RSS/Atom feed support: Some sources publish RSS feeds. Add a generic feed parser that works alongside the HTML scraper for sources that support it.

# Gap 3: SRA Register API Lookup

| Priority | MEDIUM — Improves onboarding UX, not a compliance blocker |
| --- | --- |
| Current State | Returns dummy data: "Firm {sra_number}" with status "active". |
| Affected Endpoints | GET /onboarding/sra-lookup/{sra_number} |
| Affected Files | routers/onboarding.py (lines 431-441) services/sra_lookup.py |
| Downstream Impact | Onboarding wizard auto-fill (firm name, address, phone, authorisation status) |

## What needs to happen

Integrate with the SRA public register: The SRA maintains a searchable register at sra.org.uk/consumers/register. The data is available via their website — build a scraper or check if they offer a structured API (they have previously published data downloads).

Update the lookup service: In services/sra_lookup.py, replace the placeholder with a real HTTP call. Parse the response to extract: firm name, address, telephone, authorisation status, regulated individuals, and any conditions on the authorisation.

Cache results: SRA data changes infrequently. Cache lookup results in Redis (TTL: 24 hours) to avoid hammering their servers and to speed up repeat lookups during onboarding.

Validate SRA number format: SRA numbers follow a specific format (6-digit for firms, longer for individuals). Add format validation before making the API call.

Handle deauthorised firms: If the SRA lookup returns a firm that has been deauthorised or has conditions, show a warning in the onboarding wizard. The COLP should know before proceeding.

# Implementation Priority & Effort Estimates

| Gap | Priority | Effort | Dependencies | Ship Target |
| --- | --- | --- | --- | --- |
| PEP & Sanctions API | CRITICAL | 2-3 days | Provider account + API key | Before first paying firm |
| Regulatory Scraper | HIGH | 3-4 days | Celery worker running | Within 2 weeks of launch |
| SRA Register Lookup | MEDIUM | 1 day | None (public data) | Before onboarding goes live |

# For Reference: What Is Already Production-Ready

✓  Authentication with JWT tokens, session management, account lockout after 5 failed attempts

✓  Registration, 6-step onboarding wizard, and compliance data seeding (58 checks, 33 audit items, 13 tasks)

✓  Client intake with risk assessment, Knowledge Engine validation, and matter checklist auto-creation

✓  Conflict of interest checking with fuzzy search across the party register (SRA Code para 6.1-6.2)

✓  Full AML/CDD workflow: CDD creation, verification gates, PEP flagging cascades, SAR creation with MLRO decision flow (MLR 2017, POCA s.330)

✓  Undertakings register with fulfilment tracking and breach escalation (SRA Code para 1.3)

✓  Complaints handling with 2-day acknowledgement clock, 8-week response deadline, Legal Ombudsman escalation (SRA Code para 1.4)

✓  Client account management with transaction audit trail, overdraft alerts, and 5-weekly reconciliation (SRA Accounts Rules 2019)

✓  Key dates calculator for limitation periods (Limitation Act 1980), CPR deadlines, and pre-action protocols

✓  Chase engine running daily via Celery — overdue training, file reviews, CDD, supervision — with firm-specific email settings

✓  CSV import engine for staff, cases, training, and clients with deduplication and error reporting

✓  Staff management with training assignment (individual + bulk), file review assignment, and supervision scheduling

✓  Dashboard with real-time aggregation of all compliance metrics and daily COLP briefing

✓  Full audit trail on every action (user, firm, entity, IP address, timestamp)

✓  Breach reports, remediation plans, regulatory updates, policy management, evidence locker, SRA audit items

✓  Multi-tenant data isolation via TenantQuery on every single database query

Seema — AI Compliance Operating System for SRA-Regulated Law Firms